Enterprise Compliance Management Platform (Phase 1)

| Module 1 - User & Organization Management | - User import management - Organization Management |
| --- | --- |
| Module 2A – Asset Inventory Management (MVP) Module 2B – Connector Expansion (Continuous) | ETC : 20/8/2026 - Assets like AWS, Okta, Github, Bitbucket shall be imported using centralized applications like steampipe. - Maximum used services can be integrated for Module 2A and Connector expansion can be done for Module 2B so that extra or custom services can be integrated. - During the Import time of assets, it is good to convert each of the assets into a general / canonical form so that it can be used for Control mapping and other modules with ease. |
| Module 3 - Compliance Framework Management | ETC : 31/8/2026 - List of compliance frameworks have to be integrated such as - SOC 2 - ISO 27001 - GDPR - HIPAA - PCI DSS - NIST - CIS Controls - CSA CCM - Their controls have to be listed for each compliance frameworks - Have to finish the requirements also for this module. |
| Module 4 - Policy Management | ETC : 7/9/2026 - Create a policy - Upload a policy (PDF/DOCX/Markdown) - Edit policy metadata - Version history - Publish/Archive status - Policy owner - Review date - Link policy to one or more compliance frameworks/controls |
| Module 5 - Automated Evidence Collection Module 6 - Cloud Security Integrations | ETC : 21/9/2026 - Periodically collect evidence. - Store raw evidence (JSON, screenshots, reports, logs). - Version evidence with timestamps. - Link evidence to assets. - Link evidence to controls. - Allow manual evidence uploads (PDFs, screenshots, reports). - Mark evidence as reviewed/approved. |
| Module 7 - Continuous Security Monitoring | ETC : 27/9/2026 - Schedule periodic scans - Detect configuration drift - Detect newly added/removed assets - Re-evaluate compliance after every scan - Update compliance dashboard - Generate alerts/findings - Maintain historical trends |
| Module 8 - Audit Management | ETC : 4/10/2026 - Create audits (SOC 2, ISO 27001, etc.) - Select applicable framework(s) - Track audit progress - Assign controls/tasks - Pull evidence from Module 5 - Record auditor observations - Track findings and remediation - Generate audit reports |
| Phase 2 |  |
| Module 9 – Risk Management | ETC: 15/10/2026 - Maintain a centralized Risk Register. - Calculate and track risk scores (Likelihood × Impact). - Assign owners, due dates, and treatment plans. - Track the risk lifecycle (Open → Mitigated → Accepted → Closed). - Link risks to assets, controls, vendors, and audit findings. |
| Module 10 – Vendor Risk Management | ETC: 23/10/2026 - Maintain a centralized vendor inventory. - Assess vendor security using questionnaires and certifications. - Store vendor documents (SOC 2, ISO certificates, DPAs, contracts). - Assign and monitor vendor risk scores. - Track the vendor lifecycle (Onboarding → Review → Renewal → Offboarding). |
| Module 11 – Security Questionnaire Management | ETC: 30/10/2026 - Create and manage questionnaire templates (CAIQ, SIG, custom). - Send questionnaires to vendors/customers. - Collect and store responses. - Reuse previous answers through an answer library. - Track questionnaire status and approvals. |
| Module 12 – Trust Center | ETC: 7/11/2026 - Publish a public security portal. - Share certifications, reports, and security documents. - Allow customers to request access to documents. - Manage NDA and approval workflows. - Track document access requests and downloads. |
| Module 13 – Workflow Automation | ETC: 24/11/2026 - Create event-based workflows (trigger → condition → action). - Automate evidence requests and reminders. - Send notifications and escalations. - Integrate with external systems (email, Slack, Teams, Jira). - Execute recurring compliance tasks automatically. |
| Module 14 – Ticketing Integrations | ETC: 30/11/2026 - Create remediation tickets in Jira/ServiceNow/etc. - Synchronize ticket status with findings. - Link tickets to controls, risks, and audit findings. - Automatically create tickets for failed controls. - Track remediation progress from within the platform. |
| Phase 3 |  |
| Module 15 – AI Compliance Assistant | ETC: 14/112026 - Answer compliance-related questions using organizational data. - Explain failed controls and compliance gaps. - Recommend remediation actions. - Generate audit summaries and reports. - Search policies, evidence, and controls using natural language. |
| Module 16 – AI Policy Generator | ETC: 21/11/2026 - Generate security policy drafts. - Update policies based on framework changes. - Map policies to compliance controls. - Suggest missing policy sections. - Produce organization-specific policy templates. |
| Module 17 – Predictive Risk Intelligence | ETC: 04/12/2026 - Predict future compliance drift. - Forecast risk trends using historical data. - Identify assets likely to become non-compliant. - Prioritize risks based on business impact. - Recommend preventive actions before failures occur. |
| Module 18 – Multi-Tenant Architecture | ETC: 11/12/2026 - Isolate data between organizations. - Support tenant-specific branding and configuration. - Manage tenant users and subscriptions. - Provide dedicated storage and secure access. - Enable centralized administration for multiple tenants. |
| Module 19 – Enterprise Reporting & Analytics | ETC: 20/12/2026 - Generate compliance and audit reports. - Visualize security, risk, and compliance metrics. - Export reports (PDF, Excel, CSV). - Build executive dashboards and trends. - Schedule and share recurring reports. |
| Module 20 – Executive Command Center | ETC: 26/12/2026 - Display executive-level security KPIs. - Show compliance readiness across frameworks. - Monitor organization-wide risk exposure. - Track audit status and vendor risk at a glance. - Provide a single dashboard for leadership decision-making. |

Note: The Timelines might differ by usage of different technologies and blockers included.

- For Module 3, The Compliance Management, Only those assets in which the Compliance scope falls can be taken into consideration for each Compliance Frameworks …

| Requirement (Clause) | Example Control (Annex A) |
| --- | --- |
| Perform risk assessments | Maintain a risk register and risk treatment plan |
| Define information security policies | Create and approve an Information Security Policy |
| Assign roles and responsibilities | Designate an Information Security Officer |
| Ensure employee awareness | Conduct annual security awareness training |
| Manage supplier risks | Perform vendor security assessments |
| Control access to information | Implement MFA and role-based access control (RBAC) |
| Protect information assets | Maintain an asset inventory and asset ownership records |
| Handle security incidents | Establish an incident response process |
| Ensure business continuity | Create and test disaster recovery plans |
| Monitor and improve the ISMS | Conduct internal audits and management reviews |
| Protect data confidentiality | Encrypt sensitive data at rest and in transit |
| Manage vulnerabilities | Run periodic vulnerability scans and patch systems |

SOC 2:

- A breakdown of how your systems work and how you protect customer data.

- Company Overview (What company does and systems are)

- Servers, DBs, Cloud platforms.

- Security promises, Uptime guarantees.

- A formal statement from leadership confirming your security control.

A basic statement that security controls exist and its working as intended.

- Summary of the Security Controls

- Statement on Security Objectives (Eg:Ensuring Customer Data Integrity)

- Evidence on the above.

- A detailed Map of security measures and how they align with SOC 2. (Checklist)

- Control Number (Unique Identifier for the Controls enforced)

- Control Activity (Description of what the control does)

- Risk Level

- Responsible Team (Accountable for the Compliance) Eg -> A password policy with MFA and password rotation would go under Access Control and under the responsible team of “Security Teams”

- Hence the Controls ( What must be achieved ? ) and Requirements (What must be done to achieve it ? ) mapping where each control is mapped to each requirement.

- For The Audit taking place, the Compliance Engine must contain 4 control statutes as Compliant, Non-Compliant, In Progress and Not Applicable.

- For Policy Management, it is necessary that the Client’s Company policies are added such as InfoSec , Access Control , Data Retention etc …

- The platform should have capabilities for versioning of those policies, its approval if newly created and its review tracking …

The Approval workflow can be such

Security Manager

↓ Creates Policy

Compliance Admin

↓ Reviews

CISO

↓ Approves

Policy Published

Then Employees confirm if can use this policy then tracking takes place…

- Module 5 goes for the Evidence Collection and these can be used …

AWS

Azure

GCP

GitHub

GitLab

Jira

Okta

Google Workspace

Screenshots → Manual upload or browser automation (Playwright/Selenium) to capture AWS Console pages.

Logs → Collect from AWS CloudTrail, CloudWatch Logs, VPC Flow Logs, and GuardDuty using AWS APIs.

Configurations → Query AWS resources using boto3 APIs or use AWS Config.

Reports → Generate PDF/CSV/Excel reports from collected AWS data (IAM users, MFA status, security findings, access reviews, etc.).

API Snapshots → Store raw JSON responses returned by AWS APIs as immutable audit evidence.

The above is for AWS alone

- For the Collector Engine in Mod 5,

Connector Layer (Can Use BOTO3 for connecting users in AWS)

↓

Collection Service (All the evidence related functions like ec2, s3 listings etc …)

↓

Evidence Processor (Rule Based Evidence Processor needed )

↓

Evidence Repository ( Stores evidences for audit )

- In Module 6, Cloud Security Integrations are done such as

Connector Framework → Standardizes how all external systems (AWS, Azure, Google Workspace, etc.) connect to the GRC platform.

Connector SDK → Provides reusable tools and interfaces for building new integrations

API Adapter → Translates each provider's API responses into a common format understood by the platform.

Event Listener → Detects and receives real-time changes or events from integrated systems.

Sync Engine → Periodically collects and updates assets, configurations, and evidence from connected systems into the GRC platform.

- Module 7 - Continuous Security Monitoring can have cloud resources monitors , configurations, identities, network exposure, encryption status and known vulnerabilities. Also this will have a dashboard to monitor information like Security Score, Trend Analysis and Violations.

Since we have already built the compliance engine for compliance related functions, it can be implemented here … hence the workflow goes as …

Cloud APIs

↓

Monitoring Engine

↓

Rules Engine

↓

Compliance Engine

↓

Dashboard

The Monitoring Engine calls:

- AWS EC2 APIs → instance details

- Security Group APIs → open ports

- IAM APIs → MFA status

- EBS APIs → encryption status

- Inspector APIs → vulnerabilities

Rules engine has its own general rules of security that will be checked against the incoming data from the monitoring engine and then passed to the Compliance engine to see if they are compliant or not which will be reflected in the dashboard.

- Audit Management Module 8 covers different types of audits that can be done …

  - Internal Audit

  - External Audit

  - Certification Audit

Example:

Create Audit

↓

Define Scope

↓

Assign Tasks

↓

Review Evidence (Get through Compliance Engine)

↓

Record Findings (Confirmed Issues)

↓

Track Remediation

↓

Close Audit

- Module 9 - covers everything related to risk analysis …

- Cyber Risks (Open ports, weak passwords, MFA missing)

- Vendor Risks ( Missing compliance , Vendor breach )

- Operational Risks (Business Processes Risks -> No Backups )

- Data Risks (Unauthorized Access, Data loss etc … CIA fail )

- Privacy Risk (GDPR violation )

Risk scores, acceptance and plans for mitigation has to be implemented

20) Module 10 consists of a separate section of Handling Vendor Risks (Eg: If one of them gets breached, the both the client and the platform provider gets affected)

Onboarding ( Vendor like AWS/payroll providers like PayU )

↓

Assessment ( Security Questionnare like [Do you support MFA ? | Have SOC 2 Cert ]  )

↓

Approval ( Security Team approves of it / rejects it )

↓

Review ( Every 6-12 months review happens [Any Risks increased ? / Any Breaches ?] )

↓

Renewal ( Review again before renewal )

↓

Termination ( If breaches suffered / Assessment Failed )

21) Module 11 is having questionnaires and storing them along with what answers were given respectively by the client or the vendor companies. With additional functionalities like auto fill answers, reusable responses and AI suggested Responses.

22) Module 12 is similar to trust.openai.com and that is to create a trust center to showcase the certifications and clients who have come to get good use of the platform and also to share Policies and Audit reports and Security Overview only with permission from the Platform Admin as the workflow is shown below:

Visitor Request

↓

Approval (Approved by the Compliance Admin - Signed)

↓

NDA (Non Disclosure Agreed by the Visitor Request)

↓

Document Sharing

Do the below for every page to avoid Security Risks

Shared with:

security@customer.com

Request ID: 12345

Date: 2026-06-11

23) Module 13 goes for workflow automation.

If at all a risk is created from somewhere, Automation can be done through

Event Bus (Has functions related to Different categories of risks and emits them)

↓

Rules Engine ( Decides and Creates severity level and violation description )

↓

Workflow Engine ( Creates a Ticket automatically and fires it )

↓

Notification Engine ( Sends email/notification to the Team)

24) Module 14 goes with the Ticket Integration as to which services can be integrated such as

Jira

ServiceNow

Freshservice

Zendesk

25) Module 15 covers AI compliance assistance where an AI agent is constructed to

- Show Failed Controls.

- Generation of Audit Reports.

- Explain Compliance Gap.

- Suggestion of remediation.

LLM Layer (Ollama or openAI)

↓

RAG Engine ( Generates answers based on the data provided [eg: failed controls] )

↓

Compliance Knowledge Base ( Storage of Compliance Requirements and Controls )

↓

Enterprise Data Sources ( Real Company Data [eg: Assets, Evidences etc …] )

26) Module 16 goes for AI policy Generation such as:

- Generate Policies

- Update Policies

- Framework Mapping (Mapping to compliance frameworks)

27) Predictive Risk Intelligence “What risks are likely to happen next month? (or in a period of time)”

- Risk Forecasting -> If critical findings increase month by month, risk exposure is getting even higher …

- Is the company still under compliance ? If not, it has to be detected.

- Using ML models like Time Series Forecasting (Historical risks and evidences to predict future risks …)

- Classification models and Risk Scoring Models.

28) Modules from 18 to 20 are related to SaaS where multi tenant Architecture is followed along with Enterprise reporting and Analytics like Compliance Status, Risk Posture etc … and Command center that has Security Score, Compliance Score, audit readiness etc …